Project Timeline, Budget, and Project Management Methodology
Sidney L. Wells
Aspen University: CAP-799
January 5, 2022

This weekly report will be a transition to understanding the budget for the timeline that is allotted for the minimum viable product, which will be about six months. Having a six month deadline for the purposes of developing and delivering this project to the customers seems like a realistic goal given the scope of the work required to build this project. Additionally, managing costs is one of the most important responsibilities of a project manager if they want to be able to complete their project, including each deliverable, within the budget constraints provided to them. Within the planning phase, requirements need to be discussed along with the associated costs required to deliver those requirements to the customer within the discussed timeline. Included in these costs are direct costs and indirect costs that relate to the software, hardware, personnel, and training required to finish the project. These sources and more build the foundation of a cost management plan, which is a piece of paperwork that explains how an organization will manage and control cost variances on any given project. In terms of timeline, there is a rough order of magnitude (ROM) estimate, a budgetary estimate, and a definite estimate. In this essay, I will explore how the bottom-up cost estimation technique helps craft an accurate cost estimate for the organization members’ minimum viable product tracker app and data analytics tool that could be created within a 6 month period. This essay will also go over Appendix A, which shows the budget breakdown within a six month timeline, will be discussed in detail.
In short, bottom-up estimating is a technique that involves estimations on a granular level for parts of a project. It is often referred to as one of the most accurate ways of estimating because the calculations are performed at the level of activities, so the anticipated effort of work required for the whole project is the sum of all granular estimates. This contrasts top-down estimation where educated experts make calculations about how costly a project will be based on their varied experiences. Ideally, the backgrounds of the folks doing the calculations are experienced enough to carry credibility in their estimates, which can be used for a project proposal. Alternatively, each activity’s costs can further be broken down into three types, which are estimating resource needs, estimating the duration, and estimating the costs. However, these types are not exclusively since, for instance, the cost of resources may depend upon the estimated duration of the work being done. But generally, this approach helps make the estimation extremely accurate. More reasons why the bottom-up cost estimation technique is beneficial is because it’s fairly resilient against errors given its granular scope. However, this granular scope can also be difficult to determine for each activity needed to deliver the project by the deadline. So it’s important, and perhaps recommended, that this work is done carefully, even in conjunction with other cost estimation techniques if they prove to be useful.
Appendix A displays the cost estimation described in the previous paragraph where the required resources necessary to complete the minimum viable product of the project is displayed within a work breakdown structure. A work breakdown structure document breaks down each category of stakeholders to the individual level so that costs can be estimated as accurately as possible. Since the individuals, hardware, and services are the most telling about how much the project will cost, they are some of the core components of the work breakdown structure budget plan. Based on the numbers shown in Appendix A, the budget is projected to cost a little over half a million dollars for six months of work. This is a high estimate and might change as resources, like cloud resources, are more accurately determined through usage. But that’s the estimate for this project, including the technical resources and members of the project team, such as the project manager, the software engineers, and the software licenses necessary to perform the work needed to build the software. Additionally, reserves and training resources are common budget items to ensure that the project is funded even if the budget costs go up and that individuals using the software gain access to the resources to leverage it in their work.
From the software development perspective, there are various methodologies that development teams can implement into their workflow to improve collaboration between information systems departments and end-users. In particular, the agile methodology is beneficial because it places the customers and users as the drivers of the software development lifecycle. For example, the Agile Manifesto was a document created to encourage a new way of thinking about software development, highlighting principles and values that should be important to all development teams. One of those guidelines is customer collaboration over contract negotiation. This relates to the collaboration between information system departments and end users because it points to the ultimate goal of being in tune with the customer, or end user, at all times. Another principle is responding to change over following a plan. This relates because it means that, despite whichever plans were established prior, sometimes end users need something right away. If customers or product owners see a need that has to be addressed, agile values and principles encourage project managers to adjust accordingly so their development teams can adapt to address those needs. This is something I experience quite frequently. The Agile Manifesto was, in part, a response to another software development methodology called waterfall that enforced systematic processes and documentation before any software development actually began. The thought was that with careful planning and understanding of system requirements, software development would go smoothly. However, this was an often long process that was unresponsive to new requirement changes by customers or end-users. And with constant changes in technologies and end-user needs, this software development methodology became seemingly outdated. The agile methodology recognizes that constant changes in software is necessary for an organization to be successful. For these reasons, I believe that this software project ought to leverage the agile methodology.
With this software development methodology in mind, how does the theory apply to the suggestions mentioned last week. With customer engagement as the highest priority, upon approval, this project will focus on ensuring the requirements discussed are aligned within the goals of the customers and stakeholders. The security and login requirements are organizational related thus non-negotiable, but each of the functional requirements of the tracker application, such as the data collection mechanism, would need to be scrutinized to prove they will provide value to the customer. Except instead of waiting until all of the functional requirements are approved and verified, developers would build the software while the rest of the requirements are being discussed with the customers. Meanwhile, as development proceeds forward and future requirements are discussed, the current work being developed is tested for quality by the customer. Typically, scrum agile suggests that the two week increments of work be a demonstration to the customer to discuss what was completed. Now, if the project doesn’t go perfectly, what happens? For instance, what if there are not enough computer resources, or human resources, or if the quality is not up to par, what happens? Project management theory includes many different controlled processes that include the change control process, which helps project teams identify, evaluate, and manage changes during a project life cycle. So if the development team, the customer, or any stakeholders needs to make an adjustment to the project, then there is a process within this methodology in order to manage those changes quickly. The agile methodology offers tremendous benefits to all stakeholders whose project hopes to leverage the methodology.
In conclusion, the reason why the emphasis on being able to implement solutions via a project management process is an important topic in and of itself is because resources build software and they need to be managed. Poor management of resources can lead to over-expensiving projects, or worse, lead to the project’s demise. So although a budget is necessary to fund and build a project, it’s not sufficient for paving the wave for long-term project success. Additionally, the way a budget is created matters as well. There are various approaches to budget creation, but ultimately, the decision to use the bottom-up approach, which is a technique that involves estimations on a granular level for parts of a project, because it is often referred to as one of the most accurate ways of estimating due to the calculations are performed at the level of activities. The agile methodology that prioritizes customers over contracts and the bottom-up budget format will hopefully optimize the opportunity for the tracker application to be funded soon.
Appendix A